PRODUCT REQUIREMENTS DOCUMENT Smart Healthcare History & Disease Surveillance System SE MedTech Prototype • 2.5-Hour Sprint • Team of 4 • 2025

| Field | Detail |
| --- | --- |
| Project | Smart Healthcare History & Disease Surveillance System |
| Team | SE MedTech — 4 members |
| Sprint Duration | 2.5 Hours (150 minutes) |
| Prototype Type | Functional Demo with Seeded Data |
| Document Version | v1.0 — March 2025 |

⚡ This PRD is purpose-built for a time-boxed hackathon sprint. Every section is actionable — tasks are scoped to minutes, not days. Read the Sprint Plan (Section 5) first, then refer back to individual sections during build.

# 1. Executive Summary

The Smart Healthcare History & Disease Surveillance System is a web-based prototype that solves two critical problems in the Indian healthcare context:

- Fragmented patient records — no unified access for doctors during consultations

- Delayed disease response — health authorities cannot identify outbreaks early without centralized trend data

The prototype delivers a complete, demonstrable system featuring patient registration, QR-based health cards, doctor-facing record updates, and an admin surveillance dashboard with AI-powered forecasting — all within a 2.5-hour build window.

# 2. Problem Statement

## 2.1 Core Problems

| Problem | Impact | Our Solution |
| --- | --- | --- |
| Scattered medical records across hospitals | Doctors repeat tests, waste time | Centralized patient DB + QR card |
| No unified patient identity | Duplicate records, missed history | UUID-linked QR health card |
| Manual disease tracking | Outbreaks detected weeks late | Disease cases DB + Prophet forecasting |
| No early-warning system | Delayed preventive action | Gemini AI alerts for authorities |

## 2.2 Target Users

| User Role | Primary Need | System Access |
| --- | --- | --- |
| Patient | Carry portable health records; share with any doctor | QR card scan → view own records |
| Doctor / Healthcare Staff | Access full history, add diagnosis & prescriptions | Doctor dashboard — view + update |
| Admin / Health Authority | Monitor disease trends, act on early warnings | Admin dashboard — surveillance + AI alerts |

# 3. Feature Scope & Prioritization

P0 = Must ship for demo ¦ P1 = Ship if time allows ¦ P2 = Mention in pitch only

| Feature | Priority | Owner (Role) | Time Estimate |
| --- | --- | --- | --- |
| Patient Registration & Record Storage | P0 | Backend Dev (Mate 2) | 20 min |
| QR Code Generation per Patient | P0 | Frontend Dev (Mate 1) | 15 min |
| QR Scan → Patient Record View | P0 | Frontend Dev (Mate 1) | 20 min |
| Doctor Record Update (diagnosis + Rx) | P0 | Fullstack (Mate 3) | 20 min |
| Disease Monitoring Dashboard | P0 | Frontend Dev (Mate 1) | 25 min |
| Role-Based Access (Clerk Auth) | P1 | Backend Dev (Mate 2) | 20 min |
| AI Outbreak Prediction (Prophet) | P1 | AI/ML (Mate 4) | 25 min |
| Gemini AI Plain-English Alerts | P1 | AI/ML (Mate 4) | 15 min |
| Interactive Disease Heatmap | P1 | Frontend Dev (Mate 1) | 15 min |
| PDF Patient Record Export (jsPDF) | P1 | Frontend Dev (Mate 1) | 10 min |
| Offline / Low-connectivity Support | P2 | Not in scope | Post-demo |

# 4. Technology Stack

| Layer | Technology | Why This Choice | Time to Setup |
| --- | --- | --- | --- |
| Frontend | React.js + Vite | Fast component dev; recharts, leaflet, qrcode.react all npm-installable | 5 min |
| Backend | FastAPI (Python) | Prophet runs in-process; auto Swagger docs; JWT middleware built-in | 5 min |
| Database | Neon (PostgreSQL) | Serverless; free tier; works in India; SQL queries for disease aggregation | 3 min |
| Auth | Clerk | Pre-built React login UI; role metadata; Clerk JWT verified by FastAPI | 10 min |
| Forecasting | Prophet (Python) | Handles seasonal spikes; takes ds/y DataFrame from disease_cases table | 5 min |
| AI Insights | Gemini API | Converts Prophet output to plain-English admin alerts | 5 min |
| Data Seed | Kaggle / Synthetic | 2 years weekly dengue/malaria/typhoid data; ETL script pre-written | 10 min |
| Hosting | Vercel + Railway | Zero-config deploy; free tier; URL shareable with judges | 10 min |

# 5. Sprint Plan — 150-Minute Build

4 teammates work in PARALLEL across these tracks. The critical path is Backend → Frontend → AI/ML. Do not wait for each other — use mock data to unblock UI work.

## 5.1 Team Roles

| Teammate | Role | Owns |
| --- | --- | --- |
| Mate 1 | Frontend Lead | All React pages, QR card, disease charts, heatmap, PDF export |
| Mate 2 | Backend Lead | FastAPI setup, all endpoints, Neon DB, Clerk JWT verification |
| Mate 3 | Fullstack / Integration | Doctor update flow end-to-end, API wiring, demo credentials |
| Mate 4 | AI / ML + Seeding | Kaggle ETL, Prophet forecasting endpoint, Gemini API integration |

## 5.2 Time-Boxed Sprint Schedule

| Time | Tasks (All Mates in Parallel) | Who |
| --- | --- | --- |
| 0:00 – 0:15 | SETUP: Vite scaffold + FastAPI init + Neon DB created + Clerk app created + env vars shared in team chat | All mates |
| 0:15 – 0:35 | CORE DB: Create 4 tables (patients, medical_records, disease_cases, profiles). Run ETL seed script for disease_cases. | Mate 2 + Mate 4 |
| 0:15 – 0:35 | CORE UI: React router setup, 3 layouts (Patient, Doctor, Admin). Patient registration form wired to POST /patients. | Mate 1 + Mate 3 |
| 0:35 – 0:55 | QR CARD: GET /patient/:uuid returns patient JSON. Frontend renders QR via qrcode.react pointing to /patient/:uuid. | Mate 1 + Mate 2 |
| 0:35 – 0:55 | DOCTOR FLOW: POST /records endpoint. Doctor form (diagnosis + Rx fields). Clerk role gate on frontend. | Mate 3 + Mate 2 |
| 0:55 – 1:20 | DASHBOARD: Admin disease chart (Recharts line/bar). GET /disease-stats?region&disease returns aggregated data from disease_cases. | Mate 1 + Mate 2 |
| 0:55 – 1:20 | PROPHET: GET /forecast?disease&region triggers Prophet on disease_cases data. Returns 4-week forecast JSON. | Mate 4 |
| 1:20 – 1:40 | AI ALERTS: Gemini API call with Prophet output → plain-English alert panel in Admin dashboard. | Mate 4 + Mate 1 |
| 1:20 – 1:40 | HEATMAP: react-leaflet map, color districts by case_count. Add PDF export button (jsPDF) on patient record page. | Mate 1 |
| 1:40 – 2:10 | INTEGRATION & BUG FIX: Wire all frontend API calls. Add skeleton loaders. Add demo credentials. End-to-end test full user flow. | All mates |
| 2:10 – 2:30 | DEMO PREP: Deploy to Vercel + Railway. Practice demo script. Make QR card mobile-responsive. Prepare pitch talking points. | Mate 3 + Mate 1 |

🚨 Hard Rule: If any feature is not working by T+1:40, freeze it and focus on a clean demo of what works. A stable subset beats a broken full system.

# 6. Database Schema (Neon PostgreSQL)

Create all 4 tables in this order before building any endpoints. Schema changes mid-sprint are costly.

## 6.1 patients

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY | Auto-generated (gen_random_uuid()) |
| name | VARCHAR(100) | Full name |
| age | INTEGER |  |
| location | VARCHAR(100) | District/city for heatmap aggregation |
| qr_uuid | UUID UNIQUE | Same as id — used in QR URL |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |

## 6.2 medical_records

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| patient_id | UUID FK → patients.id | CASCADE DELETE |
| doctor_id | VARCHAR(100) | Clerk user_id of the doctor |
| diagnosis | TEXT |  |
| prescription | TEXT |  |
| date | DATE | DEFAULT CURRENT_DATE |

## 6.3 disease_cases

| Column | Type | Notes |
| --- | --- | --- |
| id | SERIAL PRIMARY KEY |  |
| disease | VARCHAR(50) | E.g. Dengue, Malaria, Typhoid |
| region | VARCHAR(100) | District name — matches patients.location |
| case_count | INTEGER | Weekly aggregated cases |
| week_date | DATE | Monday of the ISO week (ds field for Prophet) |

## 6.4 profiles

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| user_id | VARCHAR(100) UNIQUE | Clerk user_id |
| role | VARCHAR(20) | doctor ¦ admin ¦ patient |
| name | VARCHAR(100) | Display name |

# 7. API Endpoints (FastAPI)

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /patients | Register new patient, returns patient with qr_uuid | Doctor / Admin |
| GET | /patients/:uuid | Fetch patient + medical records by QR uuid | Public (QR scan) |
| GET | /patients | List all patients (admin use) | Admin |
| POST | /records | Add diagnosis + prescription to patient | Doctor |
| GET | /records/:patient_id | Get all records for a patient | Doctor / Admin |
| GET | /disease-stats | Aggregated cases by ?disease=&region= | Admin |
| GET | /forecast | Prophet 4-week forecast for ?disease=&region= | Admin |
| GET | /ai-alert | Gemini plain-English alert from forecast | Admin |
| GET | /heatmap-data | Case counts per region (for Leaflet map) | Admin |
| POST | /profiles | Create user profile with role after Clerk signup | Authenticated |

## 7.1 Sample Request/Response — POST /patients

Request Body: { "name": "Priya Sharma", "age": 34, "location": "Pune" } Response 201: { "id": "b3f1e...", "qr_uuid": "b3f1e...", "qr_url": "https://yourapp.vercel.app/patient/b3f1e..." }

## 7.2 Sample Request/Response — GET /forecast

GET /forecast?disease=Malaria&region=Pune Response 200: { "disease": "Malaria", "region": "Pune", "forecast": [ { "week": "2025-03-17", "predicted": 142, "lower": 118, "upper": 166 }, { "week": "2025-03-24", "predicted": 187, "lower": 154, "upper": 220 } ], "gemini_alert": "Malaria cases in Pune are projected to rise 34% over the next 3 weeks. Recommend pre-positioning medical supplies." }

# 8. UI Screens & Component Map

## 8.1 Screen Inventory

| Screen | Route | Role | Key Components |
| --- | --- | --- | --- |
| Login / Signup | /login | All | Clerk <SignIn /> component |
| Patient Registration | /register | Doctor / Admin | Form: name, age, location → POST /patients |
| QR Health Card | /patient/:uuid | Public | Patient info + qrcode.react QR + jsPDF export button |
| Doctor Dashboard | /doctor | Doctor | Patient search, record list, add diagnosis form |
| Admin Dashboard | /admin | Admin | Recharts trends, react-leaflet heatmap, Gemini alert panel |
| Forecast View | /admin/forecast | Admin | Prophet chart (area + confidence band) + AI alert card |

## 8.2 Key Component Notes

- QR card must be mobile-responsive — it will be scanned on a phone during the demo

- Add skeleton loaders (animated placeholders) for Gemini API calls — 2–3 second delay must not look broken

- Recharts area chart for forecast should show confidence bands (upper/lower bounds from Prophet)

- react-leaflet heatmap uses OpenStreetMap — no API key needed

- Role-based conditional rendering via React Context: if role === 'admin' show Admin Dashboard, etc.

- jsPDF export button on /patient/:uuid — exports name, age, location, and full record history

## 8.3 Demo Credentials (Hardcode These)

| Account | Email | Password | Role |
| --- | --- | --- | --- |
| Demo Doctor | doctor@demo.com | Demo@1234 | doctor |
| Demo Admin | admin@demo.com | Demo@1234 | admin |
| Demo Patient | patient@demo.com | Demo@1234 | patient |

# 9. Data Seeding Strategy

Prophet requires at least 2 years of clean weekly time-series data to produce stable forecasts. Seed this before building the forecast endpoint.

## 9.1 Seed Script Structure

Python ETL — run once against Neon DB before backend development begins: 1. Download Kaggle dengue/malaria/typhoid datasets (OR use synthetic generator below) 2. Transform: group by week_date, sum cases per region 3. Insert into disease_cases table 4. Validate: SELECT COUNT(*) FROM disease_cases — should be > 300 rows

## 9.2 Synthetic Fallback (if Kaggle data needs reshaping)

Generate 2 years of weekly synthetic data with monsoon spikes: import pandas as pd, numpy as np weeks = pd.date_range('2023-01-02', periods=104, freq='W-MON') for disease in ['Dengue','Malaria','Typhoid']: for region in ['Mumbai','Pune','Nagpur','Nashik']: counts = np.random.poisson(50, 104) counts[26:35] *= 3 # monsoon spike June–Aug # INSERT rows into disease_cases

# 10. Demo Script (for Judges)

Practice this flow 2–3 times before the demo. Total walkthrough time: ~4 minutes.

| Step | Action | Talking Point |
| --- | --- | --- |
| 1 | Login as doctor@demo.com | Show role-based access — doctors only see patient tools |
| 2 | Register a new patient (live, not seeded) | Show the registration form submitting to live Neon DB |
| 3 | Show QR code generated instantly | Scan QR with a phone — record opens on mobile browser |
| 4 | Add a diagnosis & prescription | Doctor updates record — show it persisting in DB |
| 5 | Switch to admin@demo.com | Show role-switch — admin sees surveillance dashboard |
| 6 | Show disease trend charts | Point to seasonal spike in Recharts chart from seeded data |
| 7 | Open heatmap view | Leaflet map colored by case density per district |
| 8 | Trigger AI forecast | Prophet generates 4-week forecast; Gemini renders alert text |
| 9 | Export patient PDF | One-click jsPDF download — high visual impact for judges |

# 11. Risk Register & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Prophet install fails (C dependency) | Medium | Pre-install in venv: pip install prophet --break-system-packages; test in first 15 min |
| Gemini API rate limit / slow response | Low | Add skeleton loader; hardcode 1 fallback alert string for demo |
| Clerk JWT verification complex | Medium | Use Clerk's verify_token() helper; or skip JWT check in demo mode (insecure but fine for prototype) |
| Neon DB connection string issues | Low | Test connection string in first 15 min; keep psycopg2 test script ready |
| QR not scanning on phone | Low | Ensure /patient/:uuid page is deployed to Vercel HTTPS (camera requires HTTPS) |
| Time overrun on AI features | High | Set hard cutoff: if Prophet not working by T+1:20, show static forecast chart from seeded data |

# 12. Definition of Done

The prototype is demo-ready when ALL P0 items below pass:

| # | Check | Status |
| --- | --- | --- |
| 1 | Patient can be registered and QR code is generated | [ ] Done |
| 2 | QR code scans on mobile and opens patient record | [ ] Done |
| 3 | Doctor can add diagnosis and prescription to a patient record | [ ] Done |
| 4 | Admin dashboard shows disease trend chart from seeded data | [ ] Done |
| 5 | 3 demo credentials work (doctor, admin, patient) | [ ] Done |
| 6 | App is deployed and accessible via public URL | [ ] Done |
| 7 (P1) | Prophet forecast visible on admin dashboard | [ ] Done |
| 8 (P1) | Gemini AI alert displayed with forecast | [ ] Done |
| 9 (P1) | Leaflet heatmap shows case density by region | [ ] Done |
| 10 (P1) | PDF export works on patient record page | [ ] Done |

If items 1–6 are done and demo-stable, you have a complete, submittable prototype. Items 7–10 are bonus points. Never risk breaking items 1–6 to chase bonus features.